Dashboard
entering email & password
Sprint-1
Login
USN-5
As a user, I can log into the application by
1
High
through Gmail
Sprint-1
USN-4
As a user, I can register for the application
2
Medium
through Facebook
Sprint-2
USN-3
As a user, I can register for the application
2
Low
I have registered for the application
Sprint-1
USN-2
As a user, I will receive confirmation email once
1
High
my password.
entering my email, password, and confirming
Sprint-1
Registration
USN-1
As a user, I can register for the application by
2
High
Requirement (Epic)
Number
Members
Sprint
Functional
User Story
User Story / Task
Story Points
Priority
Team
Use the below template to create product backlog and sprint schedule
Product Backlog, Sprint Schedule, and Estimation (4 Marks)
Maximum Marks
5 Marks
Project Name
Team ID
Date
28 June 2025
Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)
Project Planning Phase
LTVIP2025TMID28557
Laptop Request Catalog Item

iteration unit (story points per day)
Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per
Velocity:
Sprint-4
20
6 Days
14 Nov 2022
19 Nov 2022
Sprint-3
20
6 Days
07 Nov 2022
12 Nov 2022
Sprint-2
20
6 Days
31 Oct 2022
05 Nov 2022
Sprint-1
20
6 Days
24 Oct 2022
29 Oct 2022
20
29 Oct 2022
Planned End Date)
Points
(Planned)
Completed (as on
(Actual)
Sprint
Total Story
Duration
Sprint Start Date
Sprint End Date
Story Points
Sprint Release Date
Project Tracker, Velocity & Burndown Chart: (4 Marks)

https://www.atlassian.com/agile/tutorials/burndown-charts
https://www.atlassian.com/agile/project-management/estimation
https://www.atlassian.com/agile/tutorials/sprints
https://www.atlassian.com/agile/tutorials/epics
https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software
https://www.atlassian.com/agile/project-management
Reference:
https://www.atlassian.com/agile/tutorials/burndown-charts
https://www.visual-paradigm.com/scrum/scrum-burndown-chart/
as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.
A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such
Burndown Chart:

Sprint-2

Laptop Request USN-8

As an admin, I can2track all l

Medium

Sprint-2

Laptop Request USN-7

As a manager, I can2 approve or

High

Sprint-2

Laptop Request USN-6

As an employee, I3can request

High

Sprint-1

Login

USN-5

As a user, I can log1 in using

High

Sprint-1

Registration

USN-4

As a user, I can register2 via

Medium

Sprint-2

Registration

USN-3

As a user, I can register2 via

Low

Sprint-1

Registration

USN-2

As a user, I will receive

1

a co

High

Sprint-1

Registration

USN-1

As a user, I can register2 by e

High

Sprint

Functional Requirement

Us r S(Epic)tory NumberUser Story / Task Story Points

Priority

Team Members

Updated Product Backlog Including Laptop Request Catalog Item