Extracted from: Project Planning Template.pdf
Project Planning Phase
Project Planning Template (Product Backlog, S print Planning, Stories ,Story points)
 Date:28 June 2025
TeamID:LTVIP2025TMID28557
 Project Name: Laptop Request Catalog Item
 Maximum Marks:5 Marks
Product Backlog, Sprint Schedule and Estimation
 (4M arks)
Use the below template to create product backlog and sprint schedule
Sprint
Functional Requirement ( Epic)
User Story Number
User Story / Task
Story Points
Priority
Team Members
Sprint-1
Registration
USN-1
As a user, I can register for the application by entering my email, password, and confirming
my password.
2-High
Sprint-1
USN-2
As a user, I will receive confirmation email once I have registered for the application
1-High
Sprint-2
USN-3
As a user, I can register for the application through Facebook
2-Low
Sprint-1
 USN-4
As a user, I can register for the application through Gmail
2-Medium
Sprint-1
Log in
USN-5
As a user, I can log in to the application by entering email & password
1-High
Dashboard
Project Tracker, Velocity & Burndown Chart :
(4 M arks)
Sprint
Total Story
Points
Duration
Sprint Start Date
Sprint End Date
( Plann ed)
Story Points Completed (as on Planned End Date)
Sprint
Release Date ( Actual)
Spri nt-1
 20
 6 Day s
 24 O c t 20 22
 29 O c t 20 22
 20
 29 O c t 20 22
Spri nt-2
 20
 6 Day s
 31 O c t 20 22
 05 Nov 2022
Sprint-3
20
6 Day s
07 Nov 2022
12 Nov 2022
Spri nt-4
 20
 6 Day s
 14 Nov 2022
 19 Nov 2022
Velocity:
Imagine we have a 10-day sprint duration, iteration unit (story points per day)
Burndown Chart:
A bur n down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum
. However, burn down charts can be applied to any project containing measurable progress over time.
 https:/ /www.visual
-
paradigm. com/ scrum/ scrum
-
burndown
-
chart/
https:/ /www.at lassian.com/ agile/ tutorials/ burndown
-
charts
 Reference:
https:/ /www.at lassian.com/ agile/ project
-
management
https:/ /www.at lassian.com/ agile/ tutorials/ how
-
to
-
do
-
scrum
-
with
-
jira
-
software
https:/ /www.at lassian.com/ agile/ tutorials/ epics
https:/ /www.at lassian.com/ agile/ tutorials/ sprints
https:/ /www.at lassian.com/ agile/ project
-
management/ estimation
https:/ /www.at lassian.com/ agile/ tutorials/ burndown
-
charts

Catalog Item: Laptop Request
Item Name:
Laptop Request
Catalog Category:
IT Hardware & Devices
Description:
This catalog item allows employees to request a standard-issue laptop for official use. Laptops are provided based on job role requirements and availability, subject to approval by the reporting manager and IT department.
Request Type:
New Hardware Provision
Available To:
All employees with active corporate accounts
Approval Workflow:
1. Employee submits laptop request via the service portal.
2. Request is routed to Reporting Manager for approval.
3. Upon manager approval, the request is reviewed by IT Admin for inventory and configuration.
4. Final approval and dispatch from IT.
Delivery Time:
3–7 business days after final approval, depending on stock availability.
Laptop Specifications (Standard Model):
- Model: Dell Latitude / HP ProBook (subject to availability)
- Processor: Intel i5 or higher
- RAM: 16GB
- Storage: 512GB SSD
- Operating System: Windows 11 Pro
- Software Pre-installed: MS Office, Endpoint Protection, VPN Client
Attachments Required (if applicable):
- Business Justification (for roles not pre-approved)
- Previous laptop return confirmation (if requesting replacement)
Contact for Support:
IT Helpdesk – it.support@company.com | Extension: 1234
Notes:
- Lost or damaged laptops must be reported immediately.
- Replacement for damaged laptops will follow asset damage assessment protocol.
- This item is not intended for contractors or interns without prior IT approval.